Enterprise Data Governance Agent

Project Execution Plan, Multi-Agent Architecture & Task Distribution

Team Member 1 (T1), Team Member 2 (T2), Team Member 3 (T3), Team Member 4 (T4), Team Member 5 (T5)

1. Executive Summary

The Enterprise Data Governance Agent is a multi-agent Generative AI (GenAI) platform that ingests raw enterprise data (e.g., an e-commerce customer Excel/CSV extract), automatically profiles it, cleans and standardises columns, masks PII (such as email addresses), scores data quality, flags compliance violations against GDPR/HIPAA/CCPA, and recommends remediation actions — producing an auditable, human-reviewed governance report.

Five team members (T1–T5) each own one specialist agent (or the orchestration layer) end-to-end — from rule-based logic through to its GenAI upgrade and its corresponding deliverable — ensuring a 1:1:1:1:1 equal split of both the 4 AI Agents + Orchestrator and the 5 Deliverables.

2. High-Level Architecture

The system follows a Reason → Act → Observe (ReAct) agentic pattern, coordinated by a central Orchestrator over one shared 'whiteboard' object so agents never contradict each other:

Excel/CSV Upload → [Orchestrator / LangGraph State Machine] → Shared Governance Context         ↓ (Step 1)                          ↓ (Step 2 — parallel)                ↓ (Step 3)   Metadata Discovery Agent      Data Quality Agent + Compliance Agent    Governance Recommendation Agent    → Data Catalog                → Data Quality Dashboard + Compliance     → AI Governance Assistant                                     Monitoring System                         (risk-scored remediation)                                             ↓                       Orchestration & Reporting Layer (LLM) → Enterprise Reporting Framework                                             ↓                           Human-in-the-loop review & approval (Responsible AI gate)

Execution order rationale: Metadata runs first because every other agent needs to know what columns exist. Data Quality and Compliance can run in parallel since both only consume the catalog. Governance Recommendation runs last because it needs everyone else's findings to score risk and prioritise fixes.

3. Agent-to-Deliverable-to-Team Mapping

Each of the 5 team members owns exactly one agent (or the orchestrator) and one deliverable — a clean, equal 1:1 split across the 4 listed AI Agents + 1 Orchestration role, and all 5 required deliverables.

| Member | Agent Owned | Core Responsibility | Primary Deliverable | Role Archetype |
| --- | --- | --- | --- | --- |
| T1 | Metadata Discovery Agent | Auto-profile every column (type, nulls, uniqueness, samples); build the enterprise data catalog | Data Catalog | Data Architect / AI Dev |
| T2 | Data Quality Agent | Score data on the 6 DQ dimensions (completeness, uniqueness, validity, consistency, timeliness, accuracy) against thresholds | Data Quality Dashboard | Data Engineer |
| T3 | Compliance Agent | Classify PII/PHI columns, detect GDPR/HIPAA/CCPA violations, mask sensitive values (e.g., email IDs) | Compliance Monitoring System | Compliance / Security Dev |
| T4 | Governance Recommendation Agent | Aggregate all issues, compute risk scores, generate prioritised remediation actions, gate risky items for human review | AI Governance Assistant | AI Dev / Prompt Engineer |
| T5 | Orchestration Agent (5th agent) | Build the LangGraph orchestrator, stitch all 4 agents' outputs into one narrative, own the dashboard/pilot deployment | Enterprise Reporting Framework | MLOps / Integration Lead |

4. GenAI / LLM / Agentic AI Enhancement Layer (per member)

The base agents are deterministic/rule-based (auditable, no API key needed for Sprint-0). Each member is responsible for layering a GenAI capability on top for the pilot, per the requirement that Gen AI, LLM agents, and Agentic AI must be visibly demonstrated.

T1 — Metadata Discovery Agent → Data Catalog

- LLM-generated column descriptions & business-glossary terms (prompt engineering over column name + samples) — turns a raw catalog into a human-readable, business-friendly Data Catalog.

- Embeddings + vector similarity (sentence-transformers) to auto-match new/unknown columns to existing glossary terms across datasets (semantic schema matching).

- Zero-shot LLM classification as a first pass to flag likely-sensitive columns before Compliance Agent runs a deeper check.

T2 — Data Quality Agent → Data Quality Dashboard

- Keep the 6-dimension scoring deterministic (auditable maths) but add an LLM layer that converts each failing dimension into a plain-English narrative ("why did completeness fail, and what does it mean for the business").

- LLM-assisted anomaly detection for defects regex/rules can't catch — e.g., inconsistent free-text formatting, semantic duplicates ("NY" vs "New York").

- Agentic self-correction loop: agent proposes a cleaning rule, a reviewer (human or LLM critic) validates it before it's added to the pipeline.

T3 — Compliance Agent → Compliance Monitoring System

- Upgrade keyword-based PII/PHI detection to an LLM/NER-based classifier that reads actual values, catching sensitive data hiding in mislabeled or free-text columns (not just column names).

- RAG (Retrieval-Augmented Generation) pipeline over GDPR/HIPAA/CCPA source text so the agent can cite the exact clause behind each violation, not just a static rule string.

- GenAI-context-aware masking: e.g., detects and masks an email address embedded inside a free-text "notes" column, not just in a column literally named 'email'.

T4 — Governance Recommendation Agent → AI Governance Assistant

- This deliverable IS the conversational Agentic AI experience: an LLM chatbot (RAG + function-calling) that lets business users ask natural-language questions over governance_report.json ("which columns are non-compliant and why?").

- Agentic reasoning to auto-draft prioritised remediation tickets/work items from the risk-scored issue list.

- Human-in-the-loop approval workflow: LLM drafts the fix, a human explicitly approves anything above the risk threshold before it is applied — the Controllability guardrail.

T5 — Orchestration Agent → Enterprise Reporting Framework

- Replace the simple sequential Python runner with a LangGraph stateful graph — enabling conditional branching, retries, and replay across the 4 agents (true Agentic AI orchestration, not just a script).

- LLM-generated executive summary that turns the machine-readable governance_report.json into a business-readable narrative report — this is the Enterprise Reporting Framework deliverable.

- Streamlit/Power BI dashboard embedding the AI Governance Assistant chat widget, plus FinOps-style LLM cost/usage monitoring for the pilot.

5. Detailed Task Breakdown & Timeline

Suggested 5-week pilot sprint plan. All 5 members work in parallel within each phase, syncing at the shared-context boundary.

| Phase | T1 (Metadata) | T2 (Quality) | T3 (Compliance) | T4 (Recommendation) | T5 (Orchestration) |
| --- | --- | --- | --- | --- | --- |
| Week 1 Foundation | Fork reference repo; define catalog schema; ingest sample e-commerce CSV | Define 6 DQ dimensions + thresholds in config.py | List PII/PHI keyword taxonomy; map to GDPR/HIPAA/CCPA | Define risk-weight formula & human-review threshold | Stand up shared GovernanceContext + repo structure + CI |
| Week 2 Core Agent Build | Implement act()/reason()/observe() for MetadataDiscoveryAgent | Implement scoring functions per DQ dimension | Implement classification + email/PII masking (mask_pii) | Implement issue aggregation + risk scoring + playbook | Wire sequential orchestrator (main.py) + audit log |
| Week 3 GenAI Layer | Add LLM column-description generator + embeddings glossary match | Add LLM narrative explanations for failing dimensions | Add NER/LLM classifier + RAG over regulation text | Build RAG + function-calling chatbot over governance_report.json | Migrate orchestrator to LangGraph stateful graph |
| Week 4 Integration & Dashboard | Expose catalog via API/JSON for dashboard consumption | Build Data Quality Dashboard widgets (Streamlit/Power BI) | Build Compliance Monitoring dashboard view + alerts | Embed AI Governance Assistant chat widget in dashboard | Assemble Enterprise Reporting Framework (executive PDF/summary) |
| Week 5 Pilot & Sign-off | Run pilot dataset end-to-end; validate catalog accuracy | Validate DQ scores vs. manual spot-checks | Validate masking + compliance report with security/legal | Human-in-the-loop review demo; sign-off on recommendations | End-to-end demo, cost report, retro & next-steps deck |

6. Shared Data Flow Design

All 5 agents read and write to one shared GovernanceContext object (the 'single ground truth' pattern) instead of keeping private state — this is what prevents multi-agent systems from contradicting each other at scale:

- dataframe / dataset_name — the ingested Excel/CSV, loaded once.

- catalog — written by T1's Metadata Agent; consumed by T2 and T3.

- quality_report — written by T2's Data Quality Agent.

- compliance_report — written by T3's Compliance Agent (includes masked values).

- issues[] — a running list every agent appends to, in a consistent shape (source, severity, description, column).

- recommendations[] — written last by T4's Governance Recommendation Agent, consumed by T5's reporting layer.

7. Recommended Tech Stack

| Layer | Tools |
| --- | --- |
| Core / Data | Python, pandas, NumPy |
| Agent Orchestration | LangGraph (stateful, replayable graph) or CrewAI; Accenture AI Refinery as an alternative enterprise option |
| LLM Layer | Azure OpenAI / Azure AI Foundry (enterprise-approved), prompt templates per agent |
| Embeddings / RAG | Sentence-Transformers, FAISS or Azure AI Search (vector store) for regulation RAG |
| Data Quality Rules | Great Expectations / Soda (optional upgrade from the rule-based core) |
| Dashboard / Reporting | Streamlit or Power BI + Plotly, fed from governance_report.json |
| Governance / Trust | Append-only audit log (JSONL), PII masking utility, human-approval gate |

8. Pilot Deployment Plan

- Ingest a representative e-commerce customer CSV/Excel (~200–500 rows) with realistic defects for a controlled demo.

- Run the full agent chain (Metadata → Quality/Compliance in parallel → Recommendation → Reporting) end-to-end.

- Validate masked PII (e.g., email IDs) never appears unmasked in logs, dashboard, or the LLM chatbot's responses.

- Present the Enterprise Reporting Framework output + AI Governance Assistant chat demo to stakeholders for pilot sign-off.

- Capture LLM cost/latency metrics (FinOps) to size the production rollout.

9. Governance & Responsible AI Controls (built-in from Day 1)

- Accountability — every agent action is logged with a named actor in the audit trail.

- Transparency — risk-scoring formula and DQ thresholds are fully visible/auditable (no black-box scoring).

- Controllability — human-in-the-loop approval gate for any recommendation above the risk threshold.

- Auditability — append-only JSONL audit log of every agent run.

- Continuous Improvement — thresholds, PII keyword lists, and risk weights are centralised in config for easy tuning as regulations evolve.

10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| LLM hallucinates a compliance clause or remediation step | Wrong legal/technical guidance surfaced to users | RAG-ground every LLM claim in retrieved regulation text; human sign-off gate (T4) |
| PII/PHI leaks into logs or LLM prompts | Compliance breach | Mask before logging/prompting; never send raw PII to external LLM APIs (T3) |
| Agent outputs contradict each other | Loss of trust in system | Enforce single shared GovernanceContext; no private agent state (all) |
| Uneven task load between members | Delays, burnout | 1:1 agent-to-deliverable ownership (Section 3) with weekly sync (T5 coordinates) |

11. Immediate Next Steps

- Each of T1–T5 pulls the reference repo (enterprise_data_governance_agent) and claims their agent module.

- Kick-off sync to confirm the sample e-commerce dataset and finalise DQ thresholds / PII keyword list.

- T5 sets up the shared repo, CI, and LangGraph skeleton so T1–T4 can plug in agent logic independently from Week 2.

- Weekly demo of the shared GovernanceContext output to catch integration issues early.